VMS “Phish-Guard” Project

Agile Decision Log

Running record of key project decisions, scope updates, risks, and process changes across Sprints 1–2

This decision log functions as a living Agile governance artifact used to track important project decisions, scope updates, risks, assumptions, and process changes throughout the sprint lifecycle. Color coding: Completed = green, In Progress = yellow, Blocked = red, Planned = blue.

| Date | Sprint | Decision / Change | Reason / Context | Impacted Area | Owner | Follow-Up Action | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4/20/26 | Sprint 1 | Project scope transitioned from AeroCardia assessment to VMS “Phish-Guard” platform | Original client/project direction changed; team required new approved scope | Scope, backlog, deliverables | PM | Update charter and refine backlog | Completed |
| 4/23/26 | Sprint 1 | Team agreed platform will not collect or store credentials | Ethical safeguards required for phishing-awareness platform | Backend, frontend, governance | Entire Team | Document rules in Safe Data Handling Plan | Completed |
| 4/24/26 | Sprint 1 | Weekly Scrum meetings established for Saturdays at 9:00 AM Central | Improve communication consistency and sprint visibility | Team coordination | PM | Send recurring meeting invites | Completed |
| 4/28/26 | Sprint 1 | Product backlog updated to include story-point estimates | Improve sprint planning and workload visibility based on professor feedback | Sprint planning | PM / Team | Refine sprint estimates during backlog reviews | Completed |
| 5/02/26 | Sprint 2 | Team adopted privacy-preserving event tracking approach | Reduce risk of excessive data collection and maintain educational focus | Backend, reporting | Backend Team | Reflect rules in API specification | In Progress |
| 5/05/26 | Sprint 2 | Client feedback to be documented through asynchronous email updates when meetings are missed | Improve stakeholder communication continuity | Client communication | PM | Create reusable sprint review packet | Planned |
| 5/10/26 | Sprint 2 | Team agreed reporting should focus on aggregate learning metrics rather than individual surveillance | Align reporting with educational purpose and ethical safeguards | Reporting, governance | Entire Team | Update reporting requirements documentation | In Progress |
| 5/20/26 | Sprint 2 | Definition of Done artifact recommended for future sprint tasks | Improve traceability and quality validation across deliverables | Sprint governance | PM / Team | Draft Definition of Done template | Planned |
| 5/20/26 | Sprint 2 | Decision Log creation recommended | Improve traceability, governance, and documentation maturity | Team documentation | PM | Create artifact | Completed |
| 5/20/26 | Sprint 2 | Traceability Matrix recommended | Improve traceability, governance, and documentation maturity | Team documentation | PM | Create artifact | Completed |
| 5/20/26 | Sprint 2 | Reusable Sprint Review Packet template | Improve traceability, governance, and documentation maturity | Team governance | PM | Create artifact | Completed |
| 5/30/26 | Sprint 2 | Introduction of Workload Matrix | Keep track of team assignments in centralized location | Team documentation | John Milling | Create artifact | In Progress |
| 5/30/26 | Sprint 2 | Proposed Safe Data Handling enhancements | Strengthening Safe Data Handling Plan | Backend governance | Backend Developer | Update artifact | In Progress |
| 5/30/26 | Sprint 2 | Start of final handoff planning activities | Overall project/team artifacts | Overall project/team | Team | Create portfolio | Planned |
| 5/30/26 | Sprint 2 | Client communication via status report | Client/team documentation | Team | PM | Update decision log | Completed |

## Best Practice

Update this document after Scrum meetings, sprint reviews, client meetings, scope changes, or major project decisions. Add entries when the following occurs: scope changes, assumptions are made, backlog priorities shift, risks are identified, governance rules are added, client guidance changes direction, or technical dependencies affect planning.

## Handoff Note

The log's most recent entries (5/30/26) show the Workload Matrix was assigned to John Milling and left “In Progress,” with no later entry marking it complete. This gap is the basis for the reconstructed VMS_PhishGuard_Workload_Matrix.docx included elsewhere in this package.