VMS “Phish-Guard” Project

Sprint Review Packet — Sprint 2

Sprint 2 Review and Project Status Update

| Project | VMS “Phish-Guard” Advanced Phishing Simulation & Training Portal |
| --- | --- |
| Client | Dr. James Barker |
| Project Manager | Kamira Sherman |
| Sprint Period | Sprint 2 (August 16 – August 30, 2026) |
| Report Date | August 30, 2026 |

# Executive Summary

Sprint 2 delivered two backlog items confirmed directly against the Jira board: an awareness metrics and analytics capability (PB-08) and an audit logging capability (PB-11), both completed by Aron Queen. Alongside this backlog work, the team also closed the credential-hardcoding finding carried over from Sprint 1, verifying by manual code review that ingest_metadata.py no longer contains a hardcoded database password or fixed pseudonymization salt in any environment.

The sprint was sequenced so that the Sprint 1 remediation was verified complete before new reporting and logging functionality was layered on top of the pipeline, preserving the network-isolation boundary established in Sprint 1.

# Sprint Objectives

- Deliver PB-08: awareness metrics and analytics reporting

- Deliver PB-11: audit logging for system access and administrative actions

- Remediate the Sprint 1 hardcoded credential and salt finding

- Expand automated test coverage for the PII-redaction functions

- Update the Traceability Matrix to link new reporting and logging components to Safe Data Handling Plan controls

# Completed Deliverables

The following deliverables were completed during Sprint 2, per the Jira board (Sprint 2: Aug 16–30, 2026) and internal verification records:

## Core Backlog (Jira-Confirmed)

- PB-08 — Develop awareness metrics and analytics (Reporting and Analytics; Aron Queen; 5 points; Done)

- PB-11 — Implement audit logging (Identity and Security; Aron Queen; 5 points; Done)

## Security and Governance

- Secrets-management remediation: removed the hardcoded database password and fixed pseudonymization salt from ingest_metadata.py; both are now sourced exclusively from injected environment variables with no hardcoded fallback

- Sprint 1 Decision Log finding closed; zero hardcoded secrets confirmed by manual code review

- Agile Decision Log and Traceability Matrix updated to record the remediation and link PB-08/PB-11 to Safe Data Handling Plan controls

## Client Communication

- Sprint 2 progress and the reporting/audit-logging work walked through at the August 19 client review

- Continued weekly client status reporting

# Backlog and Scope Updates

Both Sprint 2 backlog items, PB-08 (awareness metrics and analytics) and PB-11 (audit logging), reached Done status, confirmed directly against the Jira board and each owned by Aron Queen. The Sprint 1 remediation item was closed alongside this backlog work as a corrective action rather than a separate ticket. Per the client's September 2 status update, Sprint 2 closed out clean with no issues carried forward into Sprint 3. No scope changes occurred during Sprint 2.

# Governance and Security Updates

The team verified, by manual code review, that ingest_metadata.py no longer contains hardcoded credentials or a fixed salt in any environment; both values now fail closed if the corresponding environment variables are unset. This closes the security-misconfiguration risk flagged in Sprint 1 (OWASP Foundation, 2021; Souppaya et al., 2022). The new audit-logging capability (PB-11) extends this governance posture by recording system access and administrative actions.

# Current Risks and Challenges

## Client Availability

The project continues to experience occasional scheduling challenges due to limited client availability for live meetings. Mitigation: the team continues providing asynchronous updates through email communications and formal status reporting.

## Remediation-to-Feature Sequencing

Building new reporting and logging functionality on top of an unverified fix would have risked carrying the Sprint 1 finding forward. Mitigation: PB-08 and PB-11 development was gated behind confirmed closure of the remediation item.

# Agile Insights and Lessons Learned

- Working code, not just its specification, is where security findings surface — and where their remediation must be verified.

- Sequencing a fix ahead of the features that build on it keeps a known finding from being carried forward silently.

- The Agile Decision Log continues to give the client a durable, auditable record independent of meeting attendance.

- The asynchronous recap habit built in Sprint 1 again protected the review cadence without requiring the sprint to slip.

- A definition of done that includes secure-coding acceptance criteria caught this finding before it reached later sprints.

# Upcoming Sprint Priorities

## Core Platform

- Complete role-based access controls and the phishing awareness quiz

- Develop the reporting dashboard and phishing landing pages

- Implement event tracking and privacy-preserving click tracking

## Governance and Security

- Document SSTI mitigation controls and AI security considerations

- Implement third-party API validation controls

- Validate secure media-upload handling

## Client Engagement

- Continue biweekly client reviews and weekly status reporting

- Confirm client authorization before any pilot testing with simulated users

# Open Questions and Client Feedback Requested

- Priorities for the reporting dashboard ahead of Sprint 3

- Any additional data points to surface in the analytics/reporting capability

- Approval to proceed with simulated-user pilot testing

- Final scope feedback ahead of project close

# Overall Project Status

| Schedule Status | On Track |
| --- | --- |
| Scope Status | On Track — No Changes |
| Governance Status | On Track — Sprint 1 Finding Closed |
| Documentation Status | On Track |
| Client Engagement Status | Active (Asynchronous Communication) |
| Backlog Status | Sprint 2 Items (PB-08, PB-11) Confirmed Done |

# Next Steps

The team enters Sprint 3 with the remediation item closed and the awareness metrics/analytics and audit-logging capabilities in place, and will focus on completing the remaining core-platform backlog (access controls, quiz, dashboard, landing pages) alongside final security and governance documentation.

Thank you for your continued support and guidance throughout the project.