VMS Phish-Guard Team

Capella University

ITEC 5905: Week 10 Assignment: Handoff Report

Instructor Gerald Huff

September 18, 2026

## Executive Summary

This report is the final deliverable of the VMS “Phish-Guard” capstone project, a two-phase engagement spanning ITEC 5900 planning and governance and ITEC 5905 implementation. Phish-Guard is a controlled phishing-simulation and training portal that measures employee phishing susceptibility and delivers immediate education, without ever collecting, storing, or displaying a real password, authentication token, or multifactor code. As of September 13, 2026, every planned technical item on the team’s final Sprint board had reached Done status, concluding six Sprints across both phases. This report consolidates the project history, inventories the artifacts delivered to sponsor Dr. James Barker, describes the value delivered, defines a transition strategy, and analyzes how Agile principles shaped the project’s successes, challenges, and remaining gaps.

## Project Overview and Timeline

### Phase 1: Planning and Governance (ITEC 5900, Sprints 1-3)

The project pivoted mid-course from an earlier concept (AeroCardia) to Phish-Guard; backlog refinement and sprint replanning redirected momentum rather than restarting. Across three Sprints (May-June 2026), the team produced the governance package later implementation depended on: the Project Charter, an initial 21-item Product Backlog, the Safe Data Handling Plan, backend/API specifications, a static front-end prototype, the Traceability and Dependency Matrices, a Lessons Learned report, and the original Transition Strategy.  Phase 1 intentionally focused on planning and governance rather than production software, providing Phase 2 with a lower-risk and better-documented foundation.

### Phase 2: Implementation (ITEC 5905, Sprint 1-3)

Phase 2 tracked work on a live Jira Scrum board instead of static plans. Sprint 1 delivered the first working code: a Python data-ingestion and PII-redaction pipeline. The pipeline salts and SHA-256 hashes target emails, masks source IPs at the subnet level and, writes only sanitized metadata to an isolated PostgreSQL container. Testing also identified a hardcoded fallback-secrets issue, which the team documented as a corrective action rather than overlooking it.

Sprint 2 focused on stabilization. The team remediated and retested the secrets finding. We also corrected the reporting dashboard status from “In Progress” to “Open” after determining that the previous status did not accurately reflect the work completed. The correction was disclosed to the client, who approved the revised timeline.

Sprint 3 focused on completing the remaining project scope. Deliverables included RBAC, phishing landing pages, a live-data reporting dashboard, the education-module redirect workflow, the awareness quiz, secure media-upload validation, email-delivery integrations, API-validation controls, and SSTI and AI-security documentation. Table 1 summarizes the work completed and the evidence-based corrections identified during each Sprint.

Table 1

Sprint Performance Summary Implementation

| Sprint | Dates | Points Planned | Points Completed | Carried Forward | Evidence-Based Correction |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Aug. 2–15, 2026 | 18 | 15 | 2 items | Hardcoded fallback secrets found in ingest_metadata.py logged as Sprint 2 corrective action instead of being reported resolved |
| Sprint 2 | Aug. 16-30, 2026 | 15 | 15 (closed clean) | 0 | Dashboard status corrected from “In Progress” to “Open” after review found only a static mockup; disclosed to the client rather than smoothed over. |
| Sprint 3 | Aug. 30–Sept. 13, 2026 | 39 tracked points (4 items unpointed) | 39 tracked; all 15 board items Done | 0 | Quiz (PB-10) flagged as unreachable until PB-09/PB-05 closed; work re-sequenced using Dependency Matrix instead of reporting it complete on its own. |

### Comprehensive Inventory of Client Artifacts

Table 2 organizes every artifact delivered across both project phases into five categories and explains why each category was important to reaching a Done, transition-ready project rather than simply a documented one.

Table 2

Comprehensive Artifact Inventory

| Category | Key Artifacts Delivered | Why it Matters to Project Success |
| --- | --- | --- |
| Governance & Project Management | - Project Charter, Agile Decision Log, Workload Matrix - Sprint Review Packets and weekly Client Status Reports - Lessons Learned Report, Executive Summary, Transition Strategy | These artifacts kept two course terms and a mid-project scope pivot aligned with a consistent mission and set of ethical boundaries. The Decision Log and Workload Matrix turn choices such as redistributing traceability ownership after PM overload into auditable history instead of memory that leaves with the team |
| Agile Planning & Traceability | - Product Backlog (PB-01 through PB-21) and the live Jira Sprint Board - Traceability Matrix and Dependency Matrix - Sprint planning documentation and story point estimates | Turned charter goals into estimable, testable work and linked each requirement to the acceptance criteria and controls that prove it was met. The Dependency Matrix specifically stopped the team from reporting the quiz complete before the workflow that makes it reachable existed. |
| Security & Compliance | - Safe Data Handling Plan and Technical Addendum Blueprint (XSS, SQLi, BOLA, path traversal, Zod gateway) - SSTI and AI-security documentation (PB-15, PB-16) - RBAC, secure auth, audit logging, media-upload validation, API validation (PB-02/03/11/14/21) | Phish-Guard’s core promise is that an awareness tool never becomes a phishing risk itself. These artifacts turn that promise into enforceable code-level controls (parameterized queries, hardened errors, CSP, input validation) that strengthen the platform’s security within the validated testing environment. |
| Technical/Working Software | - Front-end prototype; dashboard, landing-page simulation, training cards, quiz, reporting mockup - ingest_metadata.py data-ingestion/PII-redaction pipeline (salted hashing, subnet masking, isolated DB) - Functional dashboard (PB-07), landing pages (PB-05), redirect workflow (PB-09), quiz (PB-10), email integrations (PB-13) | The tangible product the client can operate: a working simulation-to-education pipeline that never stores a real credential, with both the early prototype and the finished build on record to show how the design evolved. |
| Client Communication | - Sprint Review Packets and weekly Client Status Reports - Meeting agendas and same-day written recaps (e.g., May 12, Aug 11, Sep 2) - Documented client approvals (e.g., the Aug 19 dashboard-timelines approval) | Preserved continuity and client alignment despite several missed live meetings, documenting that decisions were reviewed and approved rather than assumed — protection for both sides if scope questions arise later. |

### Client Value Delivered

Phish-Guard delivers value on several levels. It is a validated, ethically bounded design that tests and educates employees without the privacy or legal exposure of collecting real credentials, consistent with guidance on protecting user data in interaction tracking (Liu & Khalil, 2023). It closes the loop between planning and delivery: the client received a governance package in Phase 1 and a functioning platform in Phase 2, so risk-reduction value is realized, not theoretical. Its security controls align with recognized secure-development practices. The Technical Addendum Blueprint includes mitigations aligned with OWASP Top 10 (OWASP Foundation, 2021) and recognized secure-development practice (Souppaya et al., 2022). For a platform designed to strengthen security awareness, this evidence-based approach also demonstrates the transparency and verification principles the solution is intended to promote.

### Transition Strategy

With Sprint 3 closed, the transition shifts from the original Project 1-to-2 roadmap to a post-implementation handoff for Dr. Barker and future contributors. Three elements make it workable rather than merely documented. First, artifacts stay organized by the five categories in Table 2, so governance, planning, security, technical, and communication history are each easy to locate. Second, the handoff carries decision rationale forward, not just code – the Decision Log, the two evidence-based status corrections, and the Dependency Matrix’s sequencing logic explain why the platform looks the way it does, which research identifies as the factor separating successful knowledge transfer from a code drop (Srisuksa et al., 2024). Third, the handoff identifies the operational details a receiving team would need immediately.  These include using injected environment variables rather than hardcoded secrets, maintaining the isolated PostgreSQL container, applying the Zod validation gateway and Helmet CSP to new input fields, and restricting Nodemailer transport to the approved testing environment defined in the Safe Data Handling plan.

### Project Recap: Agile Principles, Successes, Challenges, and Gaps

The project’s clearest success was adaptability: the AeroCardia-to-Phish-Guard scope pivot was absorbed through backlog refinement and sprint replanning rather than a restart, consistent with how Agile backlogs are designed to reprioritize as requirements evolve (Project Management Institute, 2021). A second success was choosing evidence over documentation – correcting the dashboard’s status in Sprint 2 and catching the quiz-reachability gap in Sprint 3 both reflect Scrum’s emphasis on transparency, inspection, and adaptation rather than relying solely on prior status claims (Schwaber & Sutherland, 2020). A third was dependency-aware sequencing, which kept the team from reporting the quiz complete before it was reachable, and a fourth was building security in from the start rather than retrofitting it (Souppaya et al., 2022).

Two challenges shaped the project’s pace. Inconsistent client availability was mitigated through structured asynchronous reporting, while early workload concentration on the project manager was addressed by reassigning traceability and security documentation responsibilities. This adjustment is consistent with research emphasizing the importance of team dynamics and shared responsibility in Agile effectiveness (Steegh et al., 2025). The team also documented lessons and corrective actions throughout the project rather than relying on retrospective findings are more likely to result in meaningful improvement when teams establish mechanisms for tracking and implementing identified actions (Przybyłek et al., 2022).

## Conclusion

VMS Phish-Guard progressed from a mid-course scope pivot and governance-focused planning to a functional, validated solution across six Sprints and two capstone courses. The final artifacts provide the client with a traceable record of what was planned, implemented, tested, and learned throughout the project. Agile practices allowed the team to respond to staffing changes, technical findings, client availability, and shifting dependencies without losing sight of the project’s ethical and security objectives. The transition strategy and comprehensive project documentation provide future contributors with a clearer, lower-risk starting point for continued development.

## References

Liu, Q., & Khalil, M. (2023). Understanding privacy and data protection issues in learning analytics using a systematic review. British Journal of Educational Technology, 54, 1715–1747. https://doi.org/10.1111/bjet.13388

OWASP Foundation. (2021). OWASP Top 10:2021. https://owasp.org/Top10/

Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK® guide) (7th ed.).

Przybyłek, A., Albecka, M., Springer, O., & Kowalski, W. (2022). Game-based sprint retrospectives: Multiple action research. Empirical Software Engineering, 27(1), Article 1. https://doi.org/10.1007/s10664-021-10043-z

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf

Souppaya, M., Scarfone, K., & Dodson, D. (2022). Secure software development framework (SSDF) version 1.1 (NIST SP 800-218). National Institute of Standards and Technology. https://doi.org/10.6028/NIST.SP.800-218

Srisuksa, N., Wiriyapinit, M., Bhattarakosol, P., & Phuthong, T. (2024). Unlocking the secrets of successful knowledge transfer among software project managers: A mixed-methods study. Journal of Human, Earth, and Future, 5(3), Article 6. https://doi.org/10.28991/HEF-2024-05-03-06

Steegh, R., van de Voorde, K., & Paauwe, J. (2025). Understanding how agile teams reach effectiveness: A systematic literature review to take stock and look forward. Human Resource Management Review, 35(1), Article 101056. https://doi.org/10.1016/j.hrmr.2024.101056